APPENDIX 1

AFFORDABLE HOUSING INVESTMENT PRIORITIES FOR THE

COASTAL WEST SUSSEX LOCAL INVESTMENT PLAN 2012/15

| SCHEME NAME / ADDRESS | NUMBER OF UNITS | POTENTIAL COMPLETIONS BY MARCH 2015 | POTENTIAL COMPLETION AFTER MARCH 2015 |  | PLANNING SECURED |
| --- | --- | --- | --- | --- | --- |
| Graylingwell | 237 | 93 | tbc | Yes |  |
| Roussillon Barracks | 101 | 45 | 56 | Yes |  |
| St Margaret’s Convent | 25 | 25 | 0 | Yes |  |
| Tatchells Midhurst | 19 | 19 | 0 | Yes |  |
| The Croft, Cocking | 18 | 18 | 0 | Yes |  |
| Piggery Hall Lane, East Wittering | 17 | 17 | 0 | No |  |
| North Mundham Exception Site | 15 | 15 | 0 | No |  |
| The Heritage, Chichester | 56 | 56 | 0 | Yes |  |
| Prinsted Court | 20 | 20 | 0 | No but applied for |  |
| Salthill Road, Fishbourne | 20 | 20 | 0 | Outline |  |
| Selsey Tram Donnington | 8 | 8 | 0 | Yes |  |
| Tangmere Grain Stores, Tangmere | 64 | 0 | 64 | Outline |  |
| Hunter’s Rest, Lavant | 9 | 9 | 0 | Outline |  |
| King Edward VII, Midhurst | 5 | 0 | 5 | Full Planning |  |
| Southfields Close, Donnington | 46 | 46 | 0 | No |  |
| Maudlin Nursery Westhampnett | 100 | 0 | 100 | Yes |  |
| Northmark, Hunston | 7 | 0 | 7 | Outline |  |
| Rowan Nursery, Birdham | 20 | 0 | 10 | Yes |  |
| Church Road, Tangmere | 20 | 10 | 10 | No |  |
| Meadow Way, Tangmere | 24 | 0 | 24 | No |  |
| Shopwyke Lakes | Up to 200 | Up to 100 | Up to 100 | No |  |
| Gribble Lane Phase 2, Oving | 11 | 11 | 0 | No |  |
| Crooked Lane, Birdham | 15 | 15 | 0 | No |  |
| 1-4 Parsonage Estate | 8 | 8 | 0 | Yes |  |
| Parsonage Estate Garage Site | 5 | 5 | 0 | No |  |
| Nicholsfield, Loxwood | 4 | 4 | 0 | No |  |
| Fire Station, Bosham | 3 | 3 | 0 | No |  |
| Exception Site, Compton/Marden/ Stoughton | 10 | 0 | 10 | No |  |
| Kingsmead, Chichester | 17 | 0 | 17 | Yes |  |
| Affinity owned site | 47 | 0 | 47 | No |  |
| Portfield Football Ground, Chichester | 40 | 0 | 40 | Yes |  |
| Bartholomews, Chichester | 20 | 0 | 20 | Yes |  |
| Petworth Primary School | 18 | 0 | 18 | Outline |  |
| Syngenta, Fernhurst | Up to 50 | 0 | Up to 50 | No |  |